# COST ESTIMATE

### Cost Analysis Using COCOMO

The COCOMO model is a good measure for estimating the number of person-months and the time required to develop software. The Virtual Pipeline Simulation Testbed can be considered as an organic mode process (in-house, flexible with less-complex development). The basic effort and schedule estimating formula is:

Effort = 3.2 EAF (Size) 1.05;

Time = 2.5 (Effort) 0.38;

Where:

Effort = number of staff-months

EAF = Effort Adjustment Factor (cf. Table)

Size = number of delivered source instructions (in thousands of lines of code)

The following table gives the value of the efforts multipliers. The product of those 15 factors will give the value of the EAF for the given project.

| Cost Driver | Description | Rating |
| --- | --- | --- |
|  |  | Very Low | Low | Nominal | High | Very High | Extra High |
| Product |  |  |  |  |  |  |  |
| RELY | Required software reliability | 0.75 | 0.88 | 1.00 | 1.15 | 1.40 | - |
| DATA | Database size | - | 0.94 | 1.00 | 1.08 | 1.16 | - |
| CPLX | Product complexity | 0.70 | 0.85 | 1.00 | 1.15 | 1.30 | 1.65 |
| Computer |  |  |  |  |  |  |  |
| TIME | Execution time constraint | - | - | 1.00 | 1.11 | 1.30 | 1.66 |
| STOR | Main storage constraint | - | - | 1.00 | 1.06 | 1.21 | 1.56 |
| VIRT | Virtual machine volatility | - | 0.87 | 1.00 | 1.15 | 1.30 | - |
| TURN | Computer turnaround time | - | 0.87 | 1.00 | 1.07 | 1.15 | - |
| Personnel |  |  |  |  |  |  |  |
| ACAP | Analyst capability | 1.46 | 1.19 | 1.00 | 0.86 | 0.71 | - |
| AEXP | Applications experience | 1.29 | 1.13 | 1.00 | 0.91 | 0.82 | - |
| PCAP | Programmer capability | 1.42 | 1.17 | 1.00 | 0.86 | 0.70 | - |
| VEXP | Virtual machine experience | 1.21 | 1.10 | 1.00 | 0.90 | - | - |
| LEXP | Language experience | 1.14 | 1.07 | 1.00 | 0.95 | - | - |
| Project |  |  |  |  |  |  |  |
| MODP | Modern programming practices | 1.24 | 1.10 | 1.00 | 0.91 | 0.82 | - |
| TOOL | Software Tools | 1.24 | 1.10 | 1.00 | 0.91 | 0.83 | - |
| SCED | Development Schedule | 1.23 | 1.08 | 1.00 | 1.04 | 1.10 | - |

Table 2-1. Software Development Effort Multipliers (EAF)

- EAF = 1.00 x 1.00 x 1.15 x 1.11 x 1.00 x 1.00 x 1.00 x 0.71 x 0.82 x 0.70 x 0.90 x 0.95 x 0.91 x 0.91 x 1.10 = 0.40

- KLOC = 3 (3,000 SLOC) (Estimation)

GUI : 2200

Optimizer: 800

- E = 3.2 x 0.40 x 31.05 = 4.05 staff-month

- Time = 2.5 x 4.050.38 = 4.25 months

Analysis:

1 staff-month = 152 hours

=> Total Time = 2616 Hours

That means, to finish the project in 7 months, I need to work 93h/week !

References:
     Software Cost Estimation: Metrics and Models.  Kim Johnson  <http://sern.ucalgary.ca/courses/seng/621/W98/johnsonk/cost.htm>.