Project Evaluation

- Pipeline editor Evaluation

The pipeline editor accomplishes the ideas presented in the initial overview. All requirements specified have been fully implemented.

1.1 Difficulties

One of the major difficulties encountered while developing the pipeline editor was the use of JGraph. The developer had to learn how to use this new package. Another problem encounter was the requirements changes. The requirements were either not fully defined or changed during the development.

1.2 Number of Line of codes

The pipeline editor used some code from JGraphPad. JGraphPad is an graph editor given as an example of the use of JGraph. 700 LOC of this software were reused. The total number of LOC for the Pipeline Editor is 8600 LOC.

- Optimizer evaluation

Due to some time constraint, the optimizer can only run for a defined amount of time. Therefore, the solution found is just an approximation. However, although the optimizer cannot produce the optimal solution, it produces a solution very close to the optimal one. The tests have shown that within the first 15 minutes, the optimizer can approach the optimal solution at 80%.

2.1 Difficulties

One of the major problems encountered while developing the optimizer was the research of the heuristic for the Branch and Bound. There was a lot of literature about the Brach and Bound algorithm, but not that much about the heuristics because they are problem-dependant.

2.2 LOC

The total number of LOC used for the optimizer is 1100 LOC. There was no code reused.

- Methodologies evaluation

The MSE portfolio and the software methodologies served as a useful guide throughout the project. Thorough this project, the developer acquired a better understanding of a software life cycle. It will be a guiding factor in future projects.

- Accuracy of Estimations

At the beginning of the project, some estimations were done (cost and schedule). Those estimations were refined in the second phase of the project.

The cost estimation was done the COCOMO model. The size was estimated at 3000 LOC for the GUI and 800 LOC for the optimizer. The real values are 8600 LOC for the GUI and 1100 for the optimizer. The inaccuracy the number of LOC in the GUI is mainly due o the fact that the developer had no previous experience in developing this type of application. The estimated time needed for the completion of the project was estimated to 4 months with 4 staff-month (1 staff-month consists of 152 hours). The project had taken 7month with 1.5 staff –month (the developer was working 60 hours/week). The completion time predicted is therefore quite accurate.

The project was on schedule. The project plan defined at the beginning has been respected.  All the presentations were done on time.